# Compliance Automation MVP

## Objective

Design and implement a production-ready MVP that centralizes compliance rules, maps them to properties, and produces actionable compliance outputs.

## Functional Requirements

### Data Ingestion

- Import compliance data from Jaffa (API or scheduled export)

- Support manual uploads for initial MVP

- Normalize compliance categories

### Property & Portfolio Model

- Owner → Portfolio → Property hierarchy

- Unique property identifiers

- Manager assignments

### Rules Engine

- Rule-based logic (not AI-driven)

- Rule attributes:

  - Applicability conditions

  - Frequency

  - Deadlines

  - Required actions

### Compliance State Machine

- States: Compliant / Upcoming / Overdue

- Automatic state transitions based on time + data

### Action Item Generation

- One action item per unmet requirement

- Due date tracking

- Responsible party assignment

### Dashboards

- Portfolio-level overview

- Property-level detail

- Drill-down capability

### Alerts & Notifications

- Upcoming deadline reminders

- Overdue escalation

- Configurable timing

### Document Upload & Parsing

- Upload PDFs/images

- AI extracts dates + identifiers

- Updates compliance state

## Non-Functional Requirements

- Role-based access control

- Auditability

- Secure data storage

- Extensible schema

## Tech Stack (Suggested)

- Frontend: React

- Backend: Node / Python

- Database: Postgres (Supabase)

- AI: Lightweight document parsing

## Implementation Plan

### Phase 1: Discovery (Week 1)

- Confirm rules

- Validate data sources

- Finalize MVP success criteria

### Phase 2: Design (Week 1–2)

- Data models

- API contracts

- UX wireframes

### Phase 3: Build (Weeks 2–4)

- Rules engine

- Compliance mapping

- Dashboard UI

- Alerts

### Phase 4: Test (Week 4)

- Rule accuracy

- Deadline logic

- Data validation

### Phase 5: Pilot (Week 5)

- Limited properties

- Training

- Feedback loop

## Success Metrics

- Reduction in manual tracking time

- Zero missed deadlines during pilot

- Positive manager adoption

## Risks & Mitigations

- Data inconsistency → normalization layer

- Rule edge cases → manual override capability

- Scope creep → strict MVP boundaries